Internal Supervisor Name: Kushal Tamang

External Supervisor Name: Abhinab Shrestha

___________________                   ___________________                 ___________________

Student Signature                         Internal Signature                                External Signature

Meeting logbook Entry Sheet BSc. Project Logbook

Student Name: Saphal Chudal LMU ID: 23049987 Meeting No: 17 Start Time: 10:30 A.M Date: 2026-03-29 End Time: 12:30 P.M

Items Discussed: - Review of Project Artifact. - Discussion on documentation structure and completeness. - Feedback on alignment between implementation and artifacts - Suggestions for improving clarity and organization. Achievements: The project artifact was reviewed, and the supervisor confirmed that the documentation is progressing well. Key components were properly structured, and the overall alignment between development work and documented artifacts was clear. This ensured that the project is on track in terms of both implementation and academic requirements. Problems: Some sections of the project artifact required better organization and clearer explanations. There were minor inconsistencies between implemented features and their documentation, which needed correction to maintain accuracy and completeness. Tasks for the Next Meeting: - Perform Unit Testing. - Conduct System Testing. - Document testing results and findings.