Sprint 6: Payment, Invoice & Escrow System

🗂 Sprint Backlog

Sprint Duration: 01/03/26 – 01/17/26
Sprint Goal: Implement secure payment processing with eSewa & Khalti integration, escrow management, invoice handling, and complete payment lifecycle.

1. Sprint Objective

The objective of Sprint 6 was to develop a secure and reliable payment system for FreelanceHub. This included integrating payment gateways (Khalti & eSewa), implementing escrow for safe transactions, managing payment flows (initiate, verify, release, refund), and ensuring proper fee calculation and financial tracking. By the end of this sprint, users could perform real transactions securely with full transparency and protection.

2. Sprint Backlog

🔹 Backlog Table (Based on Your Implementation)

| ID | Backlog Item | Priority | Key Tasks | Deliverables | Git Evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Payment Database Schema & Migrations | Critical | Create payments & escrow tables; define enums; add constraints & relationships | 006_create_payments_table.sql | Commit |
| 2 | Payment Service Implementation | Critical | Implement payment initiation, verification, fee calculation, order ID generation | paymentService.js | Commit |
| 3 | Khalti Payment Integration | Critical | Integrate Khalti API; handle initiate & verify flow; store response data | Khalti integration logic | Commit |
| 4 | eSewa Payment Integration | Critical | Implement eSewa form submission; signature generation; response verification | eSewa integration logic | Commit |
| 5 | Escrow System Implementation | Critical | Create escrow on payment success; manage held, released, refunded states | Escrow logic in service | Commit |
| 6 | Escrow Release & Refund Logic | Critical | Implement release & refund workflows; update payment status; validate ownership | Escrow release/refund functions | Commit |
| 7 | Payment Controller Implementation | Critical | Create APIs for payment initiation, verification, escrow actions, history | paymentController.js | Commit |
| 8 | Payment Routes Setup | Critical | Define REST API endpoints for payments & escrow | paymentRoutes.js | Commit |
| 9 | Payment UI Integration (Frontend) | Critical | Implement payment buttons, gateway selection, fee breakdown display | Payment UI components | Commit |
| 10 | Payment Verification Pages | Critical | Build verification pages for Khalti & eSewa callbacks | payment/verify pages | Commit |
| 11 | Escrow Dashboard UI | High | Display escrow records; status badges; actions (release/refund) | Escrow interface | Commit |
| 12 | Payment History System | High | Display all payments; status filtering; transaction tracking | Payment history UI | Commit |
| 13 | API Integration (Frontend ↔ Backend) | Critical | Connect frontend to payment APIs; handle redirects & verification | lib/api.js | Commit |
| 14 | Platform Fee Calculation | High | Implement 10% fee logic; display breakdown in UI & backend | Fee calculation logic | Commit |
| 15 | Invoice Data Handling | Medium | Prepare invoice structure; include payment details & breakdown | Invoice structure (logic) | Commit |
| 16 | Validation & Security | Critical | Add validation, authorization, signature verification, secure callbacks | Validation logic | Commit |
| 17 | Testing & Debugging | Medium | Test payment flows, escrow lifecycle, gateway callbacks, fix bugs | Tested system | N/A |

3. Sprint Metrics

| Metric | Value |
| --- | --- |
| Total Backlog Items | 17 |
| Completed Items | 17 |
| Completion Rate | 100% |
| Sprint Duration | 15 Days |
| Database Tables Created | 2 |
| API Endpoints Created | 8 |
| Payment Gateways Integrated | 2 |
| Core Features Delivered | 15+ |

🚀 Key Achievements

- Implemented full payment lifecycle system

- Integrated Khalti & eSewa payment gateways

- Built secure escrow system for transactions

- Developed payment verification & callback handling

- Implemented platform fee system (10%)

- Created escrow release & refund workflow

- Built payment history & tracking system

- Ensured secure authentication & authorization

⚠️ Challenges and Solutions

| Challenge | Solution |
| --- | --- |
| Handling multiple payment gateways | Abstracted logic into service layer |
| Ensuring secure transactions | Implemented signature verification & validation |
| Managing escrow lifecycle | Designed clear state transitions (held → released/refunded) |
| Handling payment callbacks | Built verification endpoints with proper validation |
| Fee calculation consistency | Centralized fee logic in service |

📚 Lessons Learned

- Payment systems require strong validation + security layers

- Escrow systems improve trust between users

- External APIs need robust error handling

- Financial systems must be consistent and auditable

- Separation of concerns (service/controller) is critical

🗓️ Sprint Timeline

| Date | Activity |
| --- | --- |
| Jan 3–5 | Database schema & payment setup |
| Jan 6–8 | Payment service & gateway integration |
| Jan 9–10 | Escrow system implementation |
| Jan 11–12 | Controllers & routes |
| Jan 13–14 | Frontend payment & verification pages |
| Jan 15 | Escrow dashboard & history |
| Jan 16 | Testing & debugging |
| Jan 17 | Final integration & review |